## Slide 1: Project Chiron Interface – ROS Test Controller Winter 2018 Midterm Progress Report
Marie Bomber
Aaron Leondar
Hadi Rahal-Arabi

## Slide 2: Project Overiew
Specific Use case
  Project Chiron
General Use case
  ROS Test Controller

## Slide 3: Individual Responsibilities
Marie
  Filesystem and Project Management
  Now ROS
Aaron
  ROS Control
  Now Bootstrap/CSS
Hadi
  Originally interface
  Now NodeJS/Connection

## Slide 4: High Level Look

## Slide 5: Test Templates
Test Template
Participant List

## Slide 6: Project Chiron Interface Winter 2018 Midterm Progress Report
Marie Bomber
Aaron Leondar
Hadi Rahal-Arabi

## Slide 7: Start of Development (Weeks 1-3)
Main problem: Re-tooling design document/requirements due to pre-winter break meeting
Expanded scope. Not just for Chiron anymore
Meant to be more of a general use case
Changed from web-based application to desktop interface

## Slide 8: Start of Development (Weeks 1-3)
Main problem: Re-tooling design document/requirements due to pre-winter break meeting
Implement a method to create and save test parameters for easier access later
Method to export test data after recording

## Slide 9: First Big Roadblock (Weeks 4-5)
Main problem: Running ROS commands using Python code is much harder than simply entering the commands themselves
Python also dislikes using ssh to connect, preferring to use ftp
When the interface ssh’s into the network given, it doesn’t have a ROS source, causing no ROS commands to work

## Slide 10: First Big Roadblock (Weeks 4-5)
Main problem: Running ROS commands using Python code is much harder than simply entering the commands themselves

## Slide 11: Recovery (Weeks 5-6+)
Main Problem: Python is not a great language to implement the kind of interface that is needed, so needs to be re-implemented in NodeJS
Hadi has more information on that

## Slide 12: Project Chiron Interface – ROS Test Controller Winter 2018 Midterm Progress Report
Marie Bomber
Aaron Leondar
Hadi Rahal-Arabi

## Slide 13: Original Attempt
Python
  Ssh connection emulation
  No environment variables
Structured as singular app that sits on remote machine

## Slide 14: Shift to API Architecture
A set of interconnected microservices instead of an application
NodeJS
  Express
  Express-handlebars
  Exec